Acceptance tests
Acme-Poll 1.0
Development team
Identifier	FINALFANTASY
Members	SANCHEZ REYES, ADRIAN / BOZADA MARQUEZ, JESUS ENRIQUE / GIRALDO RUIZ, JOSE / LOPEZ MUÑOZ, JUAN CARLOS / DANS CABALLERO, MARIA REMEDIOS / CAMPOS ROMERO, MIGUEL
Testing team
Identifier	ReiCarMacLuqQuiMin
Members	CARRASCOSA OLIVA, SERGIO / REINA LOPEZ, PABLO / LUQUE MENDOZA, JOSÉ MANUEL / VALERA QUIANO, SILVIA / MINGUEZ LEÓN, ANTONIO JESÚS / MACÍAS LÓPEZ, PABLO
Indexing data
Test designers	GIRALDO RUIZ, JOSÉ / DANS CABALLERO, MARÍA REMEDIOS
Testers	CARRASCOSA OLIVA, SERGIO / REINA LOPEZ, PABLO
Notes

Table of contents

# LEVEL C
# Use case 001 Browse the catalogue of polls available

Description
A non authenticated actor must be able to browse the catalogue of polls available
Access
Everyone can access this use case
Tests
Test 1
Description	Browse the catalogue of polls available
Expected	Once in the master page, the 'Catalogue of Polls'. tab will lead to the list view. It must work in both languages.
Outcome	Se muestra correctamente:
Notes

# Use case 002 Search for a poll using a single key word that must appear somewhere in its title, de-scription, or ticker

Description
A non authenticated actor must be able to search for a poll using a single key word that must appear somewhere in its title, de-scription, or ticker
Access
Everyone can access this use case
Tests
Test 1
Description	Search for a poll using a single key word that must appear somewhere in its title, de-scription, or ticker
Expected	Once in the master page, the 'Catalogue of Polls'. tab will lead to the list view. It must work in both languages.
Outcome	Funciona correctamente:
Notes

# Use case 003 Answer a poll and produce an instance as long as it’s active and he or she does not seem to have answered it before. Tracking must be implemented using appropriate cookies

Description
A non authenticated actor must be able to answer a poll and produce an instance as long as it’s active and he or she does not seem to have answered it before. Tracking must be implemented using appropriate cookies
Access
Everyone can access this use case
Tests
Test 1
Description	Answer a poll and produce an instance as long as it’s active and he or she does not seem to have answered it before. Tracking must be implemented using appropriate cookies
Expected	Once in the master page, the 'Catalogue of Polls - Answer'. tab will lead to the answer view. It must work in both languages.
Outcome	Encuesta sin rellenar: / Nos permite rellenar y enviar la encuesta correctamente.
Notes

Test 2
Description	Answer a poll and produce an instance as long as it’s active and he or she does not seem to have answered it before. Tracking must be implemented using appropriate cookies
Expected	Dejamos la encuesta sin rellenar. No nos deja rellenarla.
Outcome	Error. Nos deja rellenarla.
Notes

Test 3
Description	Answer a poll and produce an instance as long as it’s active and he or she does not seem to have answered it before. Tracking must be implemented using appropriate cookies
Expected	Introducimos un género diferente al indicado.
Outcome	Error. Nos permite rellenar la encuesta sin modificar el gender.
Notes

# Use case 004 See the results of a poll as soon as it starts. The results must list each individual question and the count of users that have selected each answer

Description
A non authenticated actor must be able to see the results of a poll as soon as it starts. The results must list each individual question and the count of users that have selected each answer
Access
Everyone can access this use case
Tests
Test 1
Description	See the results of a poll as soon as it starts. The results must list each individual question and the count of users that have selected each answer
Expected	Once in the master page, the 'Catalogue of Polls - results'. tab will lead to the list view. It must work in both languages.
Outcome	Correcto. Nos deja ver los resultados de una encuesta:
Notes

# Use case 005 Edit his or her personal data

Description
An actor must be able to access edit his or her personal data
Access
Any authenticated actor can access this use case. Please, use the following credentials:
User: poller1
Password: poller1
User: admin
Password: admin
Tests
Test 1
Description	Edit his or her personal data
Expected	Once logged in, the 'Edit' tab will lead to the edit view. It must work in both languages.
Outcome	Ok. Formulario de editar:
Notes

Test 2
Description	Edit his or her personal data
Expected	Once logged in, the 'Edit' tab will lead to the edit view. It must work in both languages. / Intentamos dejar todos los campos en blanco. Nos muestra un error indicando los campos que se deben rellenar.
Outcome	Ok. Nos indica los errores correctamente:
Notes

Test 3
Description	Edit his or her personal data
Expected	Once logged in, the 'Edit' tab will lead to the edit view. It must work in both languages. Intentamos introducir un teléfono no válido como “abcd”.
Outcome	Error. Nos deja introducir un télefono incorrecto.
Notes

Test 4
Description	Edit his or her personal data
Expected	Once logged in, the 'Edit' tab will lead to the edit view. It must work in both languages. Intentamos introducir un email no válido como “emailnoválido”.
Outcome	Error. Nos deja introducir un email incorrecto.
Notes

# Use case 006 Manage his or her polls, which includes listing, editing, or deleting them. Editing or deleting a poll is allowed as long as its start date has not passed; once the start date has passed, polls must be frozen

Description
A poller must be able to access manage his or her polls, which includes listing, editing, or deleting them. Editing or deleting a poll is allowed as long as its start date has not passed; once the start date has passed, polls must be frozen
Access
Any authenticated actor can access this use case. Please, use the following credentials:
User: poller1
Password: poller1
Tests
Test 1
Description	List Polls
Expected	Once logged in, 'My polls' tab will lead to the list view. It must work in both languages.
Outcome	Ok. Lista de my polls:
Notes

Test 2
Description	Edit Poll
Expected	Once logged in, 'My polls - edit' tab will lead to the edit view. It must work in both languages.
Outcome	Ok. Formulario de editar poll: / Poll editado:
Notes

Test 3
Description	Edit Poll
Expected	Once logged in, 'My polls - edit' tab will lead to the edit view. It must work in both languages. / Intentamos dejar todos los campos en blanco. Nos muestra los mensajes de error adecuadamente.
Outcome	Error. Salta una pantalla con errores.
Notes

Test 4
Description	Delete Poll
Expected	Once logged in, 'My polls - delete'. It must work in both languages.
Outcome	Ok. / Antes: / Después:
Notes

# Use case 007 Ban or unban a poller who he or she thinks is publishing inappropriate polls

Description
An admin must be able to access ban or unban a poller who he or she thinks is publishing inappropriate polls
Access
Any authenticated actor can access this use case. Please, use the following credentials:
User: admin
Password: admin

Tests
Test 1
Description	Ban or unban a poller who he or she thinks is publishing inappropriate polls
Expected	Once logged in, 'Poller list - ban'. It must work in both languages.
Outcome	Ok. Lista de pollers: / Baneamos a un poller: / Intentamos iniciar sesión:
Notes

# Use case 008 Display a dashboard with the following information

Description
An admin must be able to access display a dashboard with the following information
Access
Any authenticated actor can access this use case. Please, use the following credentials:
User: admin
Password: admin
Tests
Test 1
Description	Display a dashboard with the following information
Expected	Once logged in, 'Dashboard' tab will lead to the list view. It must work in both languages.
Outcome	Ok. Se muestra el dashboard correctamente:
Notes

# LEVEL B
# Use case 009 Browse its hints

Description
An actor must be able to access browse its hints
Access
Everyone can access this use case
Tests
Test 1
Description	Browse its hints
Expected	Once in the master page, the 'Catalogue of Polls - hints'. tab will lead to the list view. It must work in both languages.
Outcome	Ok. Lista de hints:
Notes

# Use case 010 Write a new hint

Description
An actor must be able to access write a new hint
Access
Everyone can access this use case
Tests
Test 1
Description	Write a new hint
Expected	Once in the master page, the 'Catalogue of Polls - hints - write hint'. tab will lead to the write view. It must work in both languages.
Outcome	Ok. / Formulario de creación de un hint: / Hint creado:
Notes

Test 2
Description	Write a new hint
Expected	Once in the master page, the 'Catalogue of Polls - hints - write hint'. tab will lead to the write view. It must work in both languages. / Intentamos dejar todos los campos en blanco. Nos muestra los errores correctamente.
Outcome	Ok.
Notes

# Use case 011 State how useful he or she thinks a hint is using 0-10 stars

Description
An actor must be able to state how useful he or she thinks a hint is using 0-10 stars
Access
Everyone can access this use case
Tests
Test 1
Description	State how useful he or she thinks a hint is using 0-10 stars
Expected	Once in the master page, the 'Catalogue of Polls - hints - Score'. tab will lead to the score view. It must work in both languages.
Outcome	Ok. Formulario para puntuar un hint: / Funciona correctamente actualizándose la media de puntos.
Notes

# Use case 012 Delete hints that he or she thinks are inappropriate

Description
An admin must be able to delete hints that he or she thinks are inappropriate
Access
Any authenticated actor can access this use case. Please, use the following credentials:
User: admin
Password: admin
Tests
Test 1
Description	Delete hints that he or she thinks are inappropriate
Expected	Once in the master page, the 'Catalogue of Polls - hints - Delete'. It must work in both languages.
Outcome	Aparece el botón de eliminar: / Se elimina correctamente:
Notes

# LEVEL A
# Use case 013 Manage his chirps, which includes listing and writing them. Note that once a chirp is published, it cannot be edited or deleted

Description
An actor must be able to access manage his chirps, which includes listing and writing them. Note that once a chirp is published, it cannot be edited or deleted
Access
Any authenticated actor can access this use case. Please, use the following credentials:
User: poller1
Password: poller1
User: admin
Password: admin

Tests
Test 1
Description	List chirps
Expected	Once logged in, 'Chirps - Chirps general - Chirps'. tab will lead to the list view. It must work in both languages.
Outcome	Ok. Se muestra la lista correctamente:
Notes

Test 2
Description	Write chirps
Expected	Once logged in, 'Chirps - Chirps general - New Chirp'. tab will lead to the write view. It must work in both languages.
Outcome	Input para escribir un chirp: / Chirp creado:
Notes

Test 3
Description	Write chirps
Expected	Once logged in, 'Chirps - Chirps general - New Chirp'. tab will lead to the write view. It must work in both languages. / Dejamos todos los campos en blanco. Nos muestra los mensajes de error correctamente.
Outcome	Ok.
Notes

# Use case 014 Display other actors’ chirps

Description
An actor must be able to access display other actors’ chirps
Access
Any authenticated actor can access this use case. Please, use the following credentials:
User: poller1
Password: poller1
User: admin
Password: admin
Tests
Test 1
Description	Display other actors’ chirps
Expected	Once logged in, 'Chirps - Chirps general'. tab will lead to the list view. It must work in both languages.
Outcome	Ok. Se muestran correctamente los chirps de otros actores:
Notes